2003

Passed

Passed

Gate 2

Gate 0

May

Jun

Jul

Aug

Sep

Oct

Nov

Dec

EK purchases ASF

- TSER reviewed and approved

- Resource plan in place

- Functions co-located

- Project (manf) integrated with overall plan

- Review of 21 critical parts

- EM labs ready

Processes in place for:

- Dwg. release from ASF

- Receiving and dealing with dwg’s not in UG

- Supply base strategy

- EM BOM to Mfg

- Configuration control

- Tooling and assembly strategy

- Risk assessment for manf. processes and suppliers

UMC estimates

All po’s placed

- 1896 parts

- 944 unique parts

- 952 commodity items

- Building FRU’s

- 42 FRU’s

- First EM’s built

- Over 186,000 parts recvd, inspected and put in stock

- Non-value added work ID’d and planned for outsourcing

ccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccccc

1st images from EM’s

Jan

Feb

- Machines to PMA

- First units built in Rochester

- Test fixtures in place for FRU’s

- Moved from lab environment to production line

Mar

Receive first FRU’s from outsourcing strategy

May

Keypoints written and approved for over 40 assemblies

Jun

Over 300 Quality Plans written and reviewed

Aug

- Test plans written and validated for over 40 assemblies

- Operations team complete and trained

- Under MRP control

Sep

- 19 Trade Trial units shipped

- Conducted Trade Trial certification testing in manufacturing

- Delivered 3 machines to Photokina

Production Ready

Major initiatives put in place for:

- Cost

- Inventory

- EOL Flow

2 pronged Kaizen yielding:

- 20% reduction in floor space

- 75% reduction in walking distance

- 84% improvement in throughput time

- 80% improvement in productivity

Oct

Nov

# Gate 4

Passed - Technical

Dec

2004

Initiate Gen. 1.x and 2.0 activity

19

Trade trial machines built and supported

FPS – by the numbers, A study in Manufacturing Excellence

1290

DEM Reports handled

944

Unique build parts

952

Commercial items

71

Different suppliers

254

“Official” CMS ECO’s – each ECO impacted multiple parts

55

EM’s placed throughout the world

41

Mod’s managed throughout the EM build

45

PPM’s built

9

Mod’s managed throughout the PPM build

3537

Lines in Microsoft Project plan

2

“Flavors” of machine – 110 and 220 volt

303

Quality plans written and reviewed

1600

Miles between Rochester and Austin

4.82

Sigma level for manufacturing

50%

FRU’s outsourced – deemed as EK non value add

15

SYS. QA machines built and supported

2

DSP “events”

Exceeded every expectation by 50% for a KECP benchmarked cycle time for similar complexity equipment

2004 YE Performance Data

Cost - $25,365.64

Quality – 4.82 sigma, 450 dpmo

Delivery – 100%

2342

Revisions in 2003